JOKES FOR

Business Requirements Document

(BRD)

Strategic Business Case & Requirements Analysis

Version 1.0

February 2026

CONFIDENTIAL

| Document Owner | Business & Strategy Team |
| --- | --- |
| Stakeholders | Founders, Product, Engineering, Marketing |
| Status | Approved - Ready for Execution |
| Last Updated | February 2, 2026 |

# Table of Contents

1. Executive Summary

2. Business Need & Opportunity

3. Business Objectives (SMART Goals)

4. Current State Analysis

5. Future State Vision

6. Project Scope

7. Stakeholder Analysis

8. Business Requirements

9. Functional Requirements (High-Level)

10. Non-Functional Requirements

11. Cost-Benefit Analysis

12. Assumptions & Constraints

13. Risk Analysis & Mitigation

14. Timeline & Milestones

15. Success Criteria & Acceptance

16. Appendix: Financial Projections

# 1. Executive Summary

## 1.1 Business Opportunity

Billions of people consume humor daily, yet no platform enables structured, personalized joke discovery. The current landscape—SEO-farm websites, passive social media feeds, and low-quality joke apps—fails users who need jokes for specific purposes. Jokes For addresses this gap by building the world's first intelligent joke search engine, creating a new category in the humor/entertainment space.

## 1.2 Proposed Solution

Jokes For is a utility platform enabling context-aware joke discovery through intelligent search and multi-dimensional filtering (age, culture, humor style, occasion). The platform evolves through three phases: (1) Core discovery platform, (2) Creator economy enabling joke writers to monetize content, and (3) Brand integrations for humor-based advertising.

## 1.3 Expected Outcomes

- 10,000 Monthly Active Users within 6 months of launch

- 20%+ weekly retention demonstrating product-market fit

- Revenue potential of $120K Year 1, scaling to $5.8M by Year 3

- Foundation for creator economy and B2B revenue streams

## 1.4 Investment Required

Phase 1 (MVP) is designed for zero-budget execution using local development, free-tier services, and sweat equity. Infrastructure costs scale only with proven traction. Estimated 6-month runway to public launch, with costs remaining minimal until product-market fit is validated.

## 1.5 Recommendation

PROCEED with Phase 1 development. The market gap is validated, the technical approach is sound, and the zero-budget constraint enforces discipline. Success criteria are clearly defined, with explicit pivot triggers if targets are not met.

# 2. Business Need & Opportunity

## 2.1 Problem Statement

People who need jokes for specific purposes—wedding speeches, work presentations, classroom teaching, social media content—cannot efficiently find appropriate, high-quality content. This creates real business pain:

- Teachers spend 20-30 minutes weekly finding age-appropriate classroom jokes

- Professionals risk using inappropriate or ineffective jokes in presentations

- Wedding speakers struggle to find tasteful, relevant toast content

- Content creators lack a reliable source for text-based humor content

## 2.2 Market Opportunity

| Market Indicator | Size | Relevance |
| --- | --- | --- |
| Daily Social Content Consumers | 3.4 Billion | Massive demand base |
| Creator Economy Value | $104B (2023) | Written humor untapped |
| US Teachers (recurring need) | 3.7 Million | High-value segment |
| Humor as Shared Content | 65% of all shares | Viral potential |

## 2.3 Competitive Gap

The competitive landscape reveals a clear gap: no platform combines active discovery with structured, personalized content. Social media optimizes for engagement over relevance. Google returns low-quality SEO content. Existing joke apps lack search, filters, and quality curation. Jokes For uniquely occupies the "Active Discovery + Structured Content" position.

# 3. Business Objectives (SMART Goals)

## 3.1 Primary Objectives

| ID | Objective (SMART Format) |
| --- | --- |
| BO-001 | Achieve 10,000 Monthly Active Users within 6 months of public launch (by August 2026), measured via unique logged-in users per month |
| BO-002 | Demonstrate product-market fit with 20%+ weekly retention rate (D7), sustained for 2 consecutive months post-launch |
| BO-003 | Build content library of 5,000+ curated jokes with rich metadata, completing curation before public launch |
| BO-004 | Validate utility model with average 2+ searches per session, indicating users find value in active discovery |
| BO-005 | Launch on iOS, Android, and web platforms within 6-month development timeline |

## 3.2 Secondary Objectives (Phase 2-3)

- Enable 500+ active creators with content by Month 12

- Achieve 5%+ premium conversion rate by Month 12

- Secure 10+ brand partnerships generating revenue by Month 24

- Reach 500,000 MAU and path to profitability by Month 24

# 4. Current State Analysis

## 4.1 Current User Experience

Users seeking jokes for specific purposes currently navigate a fragmented, frustrating landscape:

Typical User Journey Today:

- Open Google and search "wedding toast jokes" or similar

- Click through 3-5 SEO-optimized listicle websites

- Encounter outdated, culturally insensitive, or inappropriate content

- Spend 20-30 minutes sifting through low-quality options

- Either settle for subpar joke or give up entirely

## 4.2 Competitive Landscape

| Competitor Type | Strengths | Weaknesses | Threat Level |
| --- | --- | --- | --- |
| Social Media (TikTok, Instagram) | Huge reach, viral content | Passive, no search, video-first | Low |
| Google Search | Universal access | Low-quality SEO results, no filters | Low |
| Daily Joke Apps | Simple concept | No search, poor quality, no retention | Very Low |

## 4.3 Business Gap Analysis

No existing solution addresses the complete user need: fast, context-aware, filtered, high-quality joke discovery. The gap represents a genuine market opportunity for a specialized utility platform.

# 5. Future State Vision

## 5.1 Vision Statement

"Jokes For becomes the default utility people reach for when they need humor for any purpose—as instinctive as Googling for information or Ubering for transport."

## 5.2 Future User Experience

Ideal User Journey (Post-Implementation):

- User needs a joke for tomorrow's team meeting

- Opens Jokes For, types "Monday morning work meeting"

- Filters for "workplace-safe" and "one-liner"

- Reviews 10 relevant, high-quality results

- Saves favorite to "Work Jokes" collection

- Total time: under 60 seconds

## 5.3 Platform Evolution

| Phase | Focus | Timeline | MAU Target |
| --- | --- | --- | --- |
| Phase 1 | Core Discovery Platform - "World's Best Joke Search Engine" | Months 1-6 | 10,000 |
| Phase 2 | Creator Economy - Writers publish and monetize jokes | Months 7-12 | 100,000 |
| Phase 3 | Brand Integration - B2B revenue, global expansion | Months 13-24 | 500,000+ |

# 6. Project Scope

## 6.1 In Scope (Phase 1 - MVP)

- Full-text joke search with multi-dimensional filtering

- Daily personalized joke delivery

- Personal joke library with custom collections

- Social sharing functionality

- User accounts with preference management

- 5,000+ curated jokes with rich metadata

- Web application (responsive)

- Mobile applications (iOS, Android)

- Admin panel for content management

## 6.2 Out of Scope (Phase 1)

- Creator accounts and user-generated content (Phase 2)

- Monetization features - subscriptions, payments (Phase 2)

- Premium tier functionality (Phase 2)

- Brand integrations and advertising (Phase 3)

- Public API access (Phase 3)

- Social features - friends, comments, groups (Phase 2)

- AI joke generation for end users (Phase 2)

## 6.3 Scope Control

Any features not explicitly listed in Section 6.1 are excluded from Phase 1 scope. Feature additions require formal change request approval and impact assessment on timeline and resources. Phase 2 features will only be initiated after Phase 1 success criteria are met.

# 7. Stakeholder Analysis

| Stakeholder | Role | Interest | Engagement Level |
| --- | --- | --- | --- |
| Founders | Decision Maker | Business success, vision realization | High - Approve major decisions |
| Product Team | Implementer | Clear requirements, user value | High - Daily involvement |
| Engineering | Implementer | Technical feasibility, clear specs | High - Daily involvement |
| End Users | Beneficiary | Utility value, quality content | Medium - Beta testing, feedback |
| Content Partners | Contributor | Platform exposure, future revenue | Medium - Seed content |

# 8. Business Requirements

| ID | Requirement | Priority | Category |
| --- | --- | --- | --- |
| BR-001 | Platform must enable users to find relevant jokes within 60 seconds | Critical | Utility |
| BR-002 | Content must be filterable by age appropriateness with 100% accuracy | Critical | Safety |
| BR-003 | All jokes must be human-curated before publication to maintain quality standards | Critical | Quality |
| BR-004 | Platform must support multiple languages with culturally adapted (not translated) content | High | Global |
| BR-005 | Users must be able to save, organize, and retrieve jokes for future use | Critical | Retention |
| BR-006 | Platform must deliver personalized daily content to drive return visits | High | Retention |
| BR-007 | Sharing functionality must support organic growth via viral coefficient > 0.3 | High | Growth |
| BR-008 | Architecture must support future monetization without major refactoring | Medium | Technical |
| BR-009 | User data must be handled in compliance with GDPR and CCPA requirements | Critical | Compliance |

# 11. Cost-Benefit Analysis

## 11.1 Cost Analysis (Phase 1 - MVP)

| Cost Category | MVP (M1-6) | Notes |
| --- | --- | --- |
| Development Labor | Sweat equity | Founder-led |
| Infrastructure (Hosting, DB) | $0 - $50/mo | Free tiers initially |
| AI Services (Ollama local) | $0 | Local models |
| App Store Fees | $125/year | Apple + Google |
| Domain & SSL | $50/year | Standard |
| Total MVP Cash Outlay | < $500 | Zero-budget viable |

## 11.2 Revenue Projections

| Revenue Stream | Year 1 | Year 2 | Year 3 |
| --- | --- | --- | --- |
| Premium Subscriptions | $90K | $750K | $3.5M |
| Creator Platform (15-20%) | $10K | $150K | $800K |
| Brand Partnerships | $20K | $300K | $1.5M |
| Total Revenue | $120K | $1.2M | $5.8M |

## 11.3 ROI Analysis

With minimal cash outlay (<$500 Phase 1), the risk-adjusted ROI is exceptionally favorable. Even conservative projections show path to profitability by Year 2. The zero-budget constraint ensures that significant investment only follows validated traction.

# 13. Risk Analysis & Mitigation

| Risk | Likelihood | Impact | Mitigation Strategy |
| --- | --- | --- | --- |
| Low user retention | Medium | High | Focus on utility over entertainment; measure early; clear pivot triggers; B2B backup plan |
| Content quality issues | Low | High | Human curation gate; quality over quantity; A/B test content performance; rapid feedback loops |
| Cold start problem | Medium | High | 5,000 curated jokes before launch; AI + human curation; comedy partnerships for seed content |
| Content moderation failure | Low | High | Admin-curated only for MVP; strict tagging; age-gate enforcement; clear guidelines |
| Humor doesn't translate | High | Medium | Start with 2-3 markets; hire local comedy writers; adapt don't translate; prove model before expanding |
| Big platform competition | Low | Medium | Specialization is advantage; big platforms optimize for engagement not utility; move fast |

# 15. Success Criteria & Acceptance

## 15.1 Phase 1 Success Criteria (Gate to Phase 2)

All criteria must be met for 2 consecutive months before Phase 2 initiation:

- Weekly retention (D7) exceeds 20%

- 10,000 Monthly Active Users achieved

- Average searches per session exceeds 2

- Average jokes saved per user exceeds 5

- Viral coefficient exceeds 0.3

## 15.2 Pivot Triggers

If the following conditions persist after 6 months:

- Weekly retention below 15% → Stop feature work, diagnose and fix core product

- Search usage below 1.5 per session → Reconsider utility positioning

- MAU below 5,000 → Execute focused pivot (e.g., teachers-only niche, B2B event planners)

## 15.3 Document Acceptance

This Business Requirements Document is accepted and approved by the following stakeholders:

| Stakeholder | Signature | Date |
| --- | --- | --- |
| Founder / CEO |  |  |
| Product Lead |  |  |
| Engineering Lead |  |  |

— End of BRD —